Risk-Uncertain event that when occurs affect the objectives of a project. Affects both -vely and +vely.

Opportunities- positive.

Threats- negative.

Issue and risk. Risk is foreseen while issue is somethings that’s already known and need to be managed.

Risk mgt- application of process to mitigate expected risks.

Principles of risk mngt.

* Good understanding of the context.
* Stakeholders involvement.
* Development of risk management strategy.
* Regular reporting.
* Establishment of roles and responsibilities.
* Monitor and Evaluate.

Rik management Process.

Access

Identification

Implement

Plan

Identification.

Lessons from previous encounters/ ME/

Brainstorming.

Access.

Estimation-impact on objective, probability, proximity.

Risk matrix.

Risk cause-risk event-object

Evaluate-

Planning.

**Risk responses.**

Avoidance, Transfer, Accept, Share, reduce impact or probability.

**Opportunities.**

Escalate, enhance, exploit.

Impact low, probability low-accept.

Impact high, probability high-transfer/share.

Implement.

Responsibilities.

Risk author. Who identifies the risk.

Risk owner, ensure risk are monitored, implemented. Responsible person.

Risk actionee, who will implement.

**Human Resource.**

**Afya Pwani.**

Family planning.

Protecting life in global health assistance.